LOI MILESTONES

CDI would be created in Panel Level firstly and then agreed with the PCM and Project Design and Management Team.  A sample basic milestone with LOI implementation in a type certification project is given in the table below.

This table covers sample assumptions for a new product development and type certification project.

Table – 1 Basic Project Certification Milestones for LoI Implementation

| Topic | Certification Phase |
| --- | --- |
| T0 (Effectivity date for the project) |  |
| Initial Delivery of Project Certification Plan | Phase 1 |
| Initial Delivery of CDI List | Phase 1 |
| Agreement on applicable certification basis (Initial Version) | Phase 1 |
| Agreement on Project Certification Plan | Phase 1 |
| Agreement on CDI List | Phase 1 |
| Agreement on applicable certification basis (Final Version) | Phase 1 |
| Initial issue of Level of Involvement Table (LOIT) | Phase 1 |
| Identification of CRIs | Phase 1 |
| Closure of CRIs (Final Version) | Phase 2 |
| Agreement on LOIT | Phase 2 |
| Initial Delivery of ATA/System Certification Plans with LOI assignment to each compliance document | Phase 2 |
| Agreement on First Issues of ATA/System Certification Plans | Phase 2 |
| Initial delivery of CDI Compliance Delivery Sheet (Look at PR.DSG.***) | Phase 2 |
| Initial Delivery of Compliance Documents | Phase 3 |
| Completion of all compliance documents | Phase 3 |
| Safety Review Board Meetings (power up/first engine run) | Phase 3 |
| Safety Review Board Meetings (first flight) | Phase 3 |
| Start of Development Flight Test Phase | Phase 3 |
| Safety Review Board Meetings (renewal for flight / first flights of other prototypes) | Phase 3 |
| Certification Flight Test Phase | Phase 3 |
| Certification Flight Phases Completion | Phase 3 |
| Finalization of Certification Compliance Matrix | Phase 3 |
| Issue of Declaration of Compliance | Phase 3 |
| Issue of Type Certificate by Authority | Phase 3 |
| 1st Amendment to Type Certificate | Phase 3 |